# Scalability & Future Plan

| Date | 28 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-8433 |
| Project Name | AI WeatherWise API |
| Maximum Marks | 1 Mark |

## Scalability & Future Plan:

This document outlines how the current project solution can be scaled to handle larger user bases, increased data loads, or extended features in the future. It also captures the team's roadmap for enhancing and evolving the project beyond its current state.

## Current System Limitations:

| S.No | Limitation | Impact | Priority to Address (High / Medium / Low) |
| --- | --- | --- | --- |
| 1 | External API Rate Limits: Reliance on OpenWeatherMap free-tier API caps the volume of real-time weather data queries per minute | Potential API request throttling or temporary service degradation during peak user traffic | High |
| 2 | Single Node Express Server: Headless application currently running on a single local server node without load balancing | Limited concurrent request processing capacity as user traffic scales beyond initial testing thresholds | High |
| 3 | No In-Memory Caching: Live weather and AI prompt responses are fetched directly on every endpoint request without cache storing. | Unnecessary repeat calls to Google Gemini AI and OpenWeatherMap, increasing response latency and operational costs. | Medium |

## Scalability Plan:

| S.No | Scalability Aspect | Current State | Proposed Upgrade / Solution |
| --- | --- | --- | --- |
| 1 | User Load | Monolithic single-instance Express.js application hosted on port 5001 | Containerize using Docker and deploy with Kubernetes or NGINX load balancer for horizontal auto-scaling |
| 2 | Data Storage | Standard MongoDB Atlas cloud deployment with compound Mongoose indexes. | Implement database sharding, horizontal cluster scaling, and read-replicas for user/location collections |
| 3 | Performance | Direct REST API calls returning live weather in ~195ms and AI recommendations in ~405ms. | Integrate Redis in-memory caching for frequent city weather queries to serve requests instantly and reduce API load |
| 4 | Security | JSON Web Tokens (JWT) authentication, bcryptjs hashing, and payload sanitization | Deploy Rate Limiting middleware (express-rate-limit), Web Application Firewall (WAF), and OAuth2.0 social logins |

## Future Roadmap:

| Phase | Planned Feature / Enhancement | Target Timeline | Expected Impact |
| --- | --- | --- | --- |

| Phase 2 | Frontend UI & Mobile App Integration: Develop a full React/React Native cross-platform user interface | 2026 | Enables non-technical end-users to interact with visual weather dashboards and AI recommendations seamlessly. |
| --- | --- | --- | --- |
| Phase 3 | Push Notifications & Extreme Weather Alerts: Integrate automated SMS/email alert system for severe weather warnings. | 2027 | Enhances user safety and engagement by proactively warning users about incoming hazardous weather events |
| Phase 4 | Multi-Model AI Insights & Personalization: Incorporate historical weather trends and user preference learning into Gemini AI prompts | 2027 | Provides hyper-personalized daily clothing, travel, and activity recommendations based on individual user habits. |