# Initial Project Planning Template

| Date | 28 september 2026 |
| --- | --- |
| Team ID | # SWTID-2026-8433 |
| Project Name | # AI WeatherWise API |
| Maximum Marks | 5 Marks |

## Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project Setup & Auth | USN-1 | As a user, I can register for the application by entering my name, email, and password (hashed with bcrypt) | 2 | High | Pavithra.E | 18-09-2026 | 21-09-2026 |
| Sprint-1 | User Authentication | USN-2 | As a user, I can log into the application using my registered email and password to receive a JWT token | 1 | High | Kiruba.R | 18-09-2026 | 21-09-2026 |
| Sprint-2 | Location Management | USN-3 | As a user, I can add and save my favorite weather cities to my personal account | 2 | Low | Nisha.R | 22-09-2026 | 25-09-2026 |
| Sprint-2 | Weather Insights | USN-4 | As a user, I can fetch real-time weather metrics (temperature, humidity, condition) for a city | 2 | Medium | Pavithra.E | 22-09-2026 | 25-09-2026 |
| Sprint-3 | AI Insights Engine | USN-5 | As a user, I can request AI-driven weather summaries and activity/clothing recommendations powered by Google Gemini AI | 1 | High | Praveena.S | 26-09-2026 | 28-09-2026 |